ENTERPRISE CMS

Comprehensive Development Plan

.NET 9  |  ASP.NET MVC  |  SQL Server  |  jQuery  |  Clean Architecture

Repository Pattern  |  Plugin Architecture  |  15 Pillars  |  100+ Features

Intended Audience: AI Development Agent

Document Version: 1.0  |  Date: May 2026

# 1. Project Overview

The Enterprise CMS is a fully featured, WordPress-equivalent content management platform built on .NET 9 and ASP.NET MVC. It is designed to allow non-technical users to build, manage, and publish professional websites without writing a single line of code, while simultaneously providing enterprise-grade security, compliance, scalability, and developer extensibility.

The system targets three audiences simultaneously:

- End users / site editors — who need a simple, intuitive block-based page builder and content workflow.

- Site owners / administrators — who need multi-tenancy, role management, SEO tools, and analytics.

- Developers / integrators — who need a clean REST API, plugin hooks, CLI tooling, and extensible architecture.

| Design Philosophy |  |
| --- | --- |
| FLEXIBILITY: Every feature is pluggable. Core services are swappable via interfaces. No hard coupling to any vendor. |  |
| USABILITY: Any general user should be able to build a site in under 30 minutes with zero code. |  |
| ENTERPRISE: Security, compliance (GDPR, PDPA), audit trails, MFA, SSO, and WCAG are first-class concerns, not afterthoughts. |  |
| EXTENSIBILITY: Plugin architecture mirrors WordPress hooks/filters pattern, translated to .NET events and middleware pipelines. |  |
| PERFORMANCE: Output caching, Redis, minification, lazy loading, and SQL Server query optimisation are built in from day one. |  |

# 2. Technology Stack

## 2.1 Core Platform

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Runtime | .NET | 9.0 LTS | Application host, DI container, middleware pipeline |
| Web Framework | ASP.NET Core MVC | 9.0 | Controllers, Razor Views, Tag Helpers, Model Binding |
| ORM | Entity Framework Core | 9.0 | Database access, migrations, change tracking |
| Database | Microsoft SQL Server | 2022 / Azure SQL | Primary relational data store |
| Caching | Redis (StackExchange.Redis) | latest | Distributed cache, session, output cache |
| Background Jobs | Hangfire | 1.8+ | Scheduled tasks, recurring jobs, retry queues |
| Validation | FluentValidation | 11+ | Command/model validation with fluent rules |
| Mapping | Mapster | 7+ | Fast DTO/entity mapping with zero reflection |
| Mediator | MediatR | 12+ | CQRS commands, queries, domain event pipeline |
| Logging | Serilog + Seq | latest | Structured logging with queryable log server |
| API Docs | Swashbuckle (Swagger) | latest | OpenAPI 3.0 documentation auto-generation |
| Testing | xUnit + Moq + FluentAssertions | latest | Unit, integration, and assertion framework |
| Containerisation | Docker + docker-compose | latest | Reproducible environments from Sprint 1 |

## 2.2 Front-End Stack

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Core JS | jQuery | 3.7+ | DOM manipulation, AJAX, event handling |
| UI Components | jQuery UI | 1.14+ | Drag-and-drop, sortable, dialogs, accordions |
| Block Builder DnD | jQuery UI Sortable | bundled | Block drag-and-drop canvas in page builder |
| Rich Text Editor | TinyMCE | 7+ | WYSIWYG content editor (jQuery plugin compatible) |
| Code Editor | CodeMirror | 6+ | Custom CSS editor and HTML block editor |
| File Uploads | Dropzone.js | 6+ | Drag-and-drop file upload with preview |
| Data Tables | DataTables.js | 2+ | Server-side paginated admin tables |
| Date/Time | Flatpickr | 4+ | Lightweight date/time picker for scheduling |
| Notifications | Toastr.js | latest | Non-blocking toast notifications |
| Charts (Admin) | Chart.js | 4+ | Analytics dashboards in admin panel |
| Modals/Dialogs | jQuery UI Dialog | bundled | Confirmation dialogs, media picker modals |
| Select | Select2 | 4+ | Enhanced select with search and tagging |
| Icon Set | Tabler Icons (SVG) | 3+ | Consistent icon system (SVG sprites) |
| CSS Framework | Bootstrap | 5.3 | Responsive grid and utility classes for admin UI |

## 2.3 Architecture Patterns

- Clean Architecture — Core, Application, Infrastructure, Presentation layers with strict dependency rules (outer layers depend on inner; never reverse).

- Repository Pattern — IRepository<T> generic base with entity-specific repository interfaces. Unit of Work wraps repositories per request.

- CQRS via MediatR — Commands mutate state; Queries read state. Separate models for reads and writes.

- Plugin Architecture — IPlugin interface, PluginRegistry, event hooks (IEventDispatcher), and admin UI injection points. NuGet-based distribution.

- Domain Events — Published via MediatR notifications after aggregate changes. Handlers are decoupled and async.

- Specification Pattern — ISpecification<T> for composable query logic. Avoids leaking business rules into repositories.

# 3. Solution Structure (Clean Architecture)

| Solution: EnterpriseCMS.sln |  |
| --- | --- |
| src/EnterpriseCMS.Core — Domain entities, interfaces, domain events, value objects |  |
| src/EnterpriseCMS.Application — Use cases: Commands, Queries, Handlers, DTOs, Validators, Services interfaces |  |
| src/EnterpriseCMS.Infrastructure — EF Core DbContext, Repositories, SQL Server migrations, Email, Storage, Cache, Plugins |  |
| src/EnterpriseCMS.Web — ASP.NET MVC Controllers, Razor Views, ViewModels, Tag Helpers, Middleware, wwwroot |  |
| src/EnterpriseCMS.Plugins.Core — Plugin contracts: IPlugin, IPluginHook, PluginMetadata, HookRegistry |  |
| src/EnterpriseCMS.Api — Headless REST API controllers (Phase 2) |  |
| tests/EnterpriseCMS.UnitTests — Core + Application layer unit tests |  |
| tests/EnterpriseCMS.IntegrationTests — Repository, Service, Controller integration tests |  |
| tests/EnterpriseCMS.E2ETests — Playwright end-to-end browser tests |  |
| plugins/ — Sample and built-in plugin assemblies |  |
| scripts/ — Database seed scripts, migration helpers, dev tooling |  |

## 3.1 Core Layer (EnterpriseCMS.Core)

Contains only: domain entities, domain events, value objects, repository interfaces, service interfaces, and common exceptions. Zero dependencies on EF Core, ASP.NET, or any infrastructure library.

- Entities: BaseEntity (Id, CreatedAt, UpdatedAt, CreatedBy, UpdatedBy, TenantId, IsDeleted — soft delete on all entities)

- Domain Events: IDomainEvent, raised inside aggregates, dispatched after persistence via MediatR notifications

- Interfaces: IRepository<T>, IUnitOfWork, ICurrentUserService, IDateTimeService, ICacheService, IEmailService, IStorageService, IPluginRegistry

- Enums and Constants: ContentStatus, UserRole, MediaType, PermissionLevel, PublishState

- Exceptions: NotFoundException, ValidationException, UnauthorizedException, DuplicateException

## 3.2 Application Layer (EnterpriseCMS.Application)

Contains commands, queries, handlers, DTOs, validators. References only Core. No EF, no HTTP.

- Commands: CreatePageCommand, PublishContentCommand, UploadMediaCommand, CreateUserCommand, etc.

- Queries: GetPageBySlugQuery, GetContentListQuery, GetMediaByIdQuery, GetUserByIdQuery, etc.

- Handlers: Implement IRequestHandler<TCommand, TResult> from MediatR

- Validators: One FluentValidation AbstractValidator<T> per command

- DTOs: PageDto, ContentDto, MediaDto, UserDto — flat read models for views and API

- Behaviours: LoggingBehaviour, ValidationBehaviour, CachingBehaviour, AuditBehaviour (MediatR pipeline)

## 3.3 Infrastructure Layer (EnterpriseCMS.Infrastructure)

Implements all interfaces defined in Core. References Core and Application. Contains EF Core, SQL Server, Redis, storage, email.

- CmsDbContext : DbContext — all DbSets, global query filters (TenantId, IsDeleted), SaveChanges audit hook

- Repositories: GenericRepository<T> : IRepository<T>, entity-specific repositories (IContentRepository, IMediaRepository, etc.)

- UnitOfWork: Wraps DbContext transaction, commits all repositories atomically

- Migrations: EF Core code-first migrations, versioned, all tables include TenantId from day one

- Services: EmailService (SMTP), StorageService (local disk / Azure Blob switchable), CacheService (Redis), SearchService

- PluginLoader: Scans plugin directory, loads assemblies, registers IPlugin implementations into DI

## 3.4 Web Layer (EnterpriseCMS.Web)

ASP.NET MVC presentation layer. References Application layer only (not Infrastructure directly — services injected via DI).

- Areas: Admin (backend CMS), Site (front-end rendered pages), Api (Phase 2 headless)

- Controllers: AdminController, ContentController, MediaController, ThemeController, UserController, SettingsController, PluginController

- ViewModels: Separate from DTOs — contain display logic, validation attributes for forms

- Tag Helpers: BlockRendererTagHelper, MediaPickerTagHelper, PermissionTagHelper, TenantTagHelper

- Middleware: TenantResolutionMiddleware, CurrentUserMiddleware, PerformanceLoggingMiddleware, MaintenanceModeMiddleware

- Filters: AuditActionFilter, PermissionFilter, ThrottleFilter

# 4. Database Design Principles

## 4.1 Universal Column Rules

Every table in the system must include the following columns. No exceptions. This ensures multi-tenancy, soft delete, and full audit trail work uniformly.

| Column | Type | Rule |
| --- | --- | --- |
| Id | UNIQUEIDENTIFIER (NEWSEQUENTIALID) | Primary key, sequential GUID for index performance |
| TenantId | UNIQUEIDENTIFIER NULL | NULL = root/system tenant. Phase 2 activates multi-tenancy without schema changes |
| CreatedAt | DATETIME2 NOT NULL DEFAULT GETUTCDATE() | UTC timestamps always — no local time in DB |
| UpdatedAt | DATETIME2 NOT NULL DEFAULT GETUTCDATE() | Auto-updated via EF Core SaveChanges override |
| CreatedBy | UNIQUEIDENTIFIER NULL FK Users.Id | Nullable: system/seed operations have no user |
| UpdatedBy | UNIQUEIDENTIFIER NULL FK Users.Id | Last modifier |
| IsDeleted | BIT NOT NULL DEFAULT 0 | Soft delete. Global EF Core query filter excludes IsDeleted=1 |
| DeletedAt | DATETIME2 NULL | Set when IsDeleted flipped to 1 |
| RowVersion | ROWVERSION | Optimistic concurrency on all entities |

## 4.2 Core Tables Summary

| Table | Purpose | Key Columns |
| --- | --- | --- |
| Tenants | Multi-tenant registry | Name, Slug, Domain, PlanId, IsActive |
| Users | All user accounts | Email, PasswordHash, DisplayName, AvatarUrl, IsLocked |
| UserRoles | M:M Users to Roles | UserId, RoleId, TenantId |
| Roles | Permission roles | Name, Slug, IsSystemRole, Permissions (JSON) |
| Contents | Pages, posts, all content types | Title, Slug, ContentType, Status, PublishAt, ExpiresAt, Blocks (JSON), AuthorId |
| ContentVersions | Full version history | ContentId, VersionNumber, Blocks (JSON), ChangeSummary, CreatedBy |
| ContentMeta | SEO & custom fields per content | ContentId, Key, Value, MetaType |
| Media | All uploaded files | FileName, StoragePath, MimeType, Size, Width, Height, AltText, FolderId |
| MediaFolders | Folder hierarchy for DAM | Name, ParentFolderId, Path |
| Themes | Installed theme registry | Name, Slug, Version, IsActive, ScreenshotPath |
| ThemeSettings | Per-site theme config | ThemeId, Key, Value, TenantId |
| Menus | Navigation menu registry | Name, Slug, Location, TenantId |
| MenuItems | Menu item tree | MenuId, ParentId, Title, Url, ContentId, Order, Target |
| Widgets | Widget instances in areas | AreaSlug, PluginWidgetId, Settings (JSON), Order, TenantId |
| Plugins | Installed plugin registry | AssemblyName, Version, IsEnabled, Settings (JSON), TenantId |
| AuditLogs | Tamper-proof audit trail | EntityType, EntityId, Action, OldValues (JSON), NewValues (JSON), UserId, IpAddress |
| Settings | Site-wide key-value settings | Key, Value, Group, IsEncrypted, TenantId |
| Tags | Taxonomy tags | Name, Slug, Description, TenantId |
| ContentTags | M:M Contents to Tags | ContentId, TagId |
| Categories | Hierarchical categories | Name, Slug, ParentId, Description, TenantId |
| Comments | Content comments | ContentId, AuthorName, AuthorEmail, Body, Status, ParentId |
| RefreshTokens | JWT refresh tokens | UserId, Token, ExpiresAt, IsRevoked, DeviceFingerprint |
| EmailTemplates | Transactional email templates | Slug, Subject, HtmlBody, TextBody, Variables (JSON) |
| Notifications | User notifications | UserId, Type, Title, Body, IsRead, Link |
| ScheduledJobs | Hangfire-tracked custom jobs | JobName, Payload (JSON), ScheduledAt, Status |

## 4.3 Repository Pattern Implementation

The following pattern must be implemented exactly. This is the authoritative reference for all data access code in the project.

| Generic Repository Interface (Core Layer) |  |
| --- | --- |
| public interface IRepository<T> where T : BaseEntity |  |
| { |  |
| Task<T?> GetByIdAsync(Guid id, CancellationToken ct = default); |  |
| Task<IReadOnlyList<T>> GetAllAsync(CancellationToken ct = default); |  |
| Task<IReadOnlyList<T>> GetAsync(ISpecification<T> spec, CancellationToken ct = default); |  |
| Task<T?> GetSingleAsync(ISpecification<T> spec, CancellationToken ct = default); |  |
| Task<int> CountAsync(ISpecification<T> spec, CancellationToken ct = default); |  |
| Task<bool> AnyAsync(ISpecification<T> spec, CancellationToken ct = default); |  |
| Task<T> AddAsync(T entity, CancellationToken ct = default); |  |
| Task UpdateAsync(T entity, CancellationToken ct = default); |  |
| Task DeleteAsync(T entity, CancellationToken ct = default); // Soft delete: sets IsDeleted=true |  |
| Task HardDeleteAsync(T entity, CancellationToken ct = default); // Physical delete (admin only) |  |
| } |  |

| Unit of Work Interface (Core Layer) |  |
| --- | --- |
| public interface IUnitOfWork |  |
| { |  |
| IContentRepository Contents { get; } |  |
| IMediaRepository Media { get; } |  |
| IUserRepository Users { get; } |  |
| IMenuRepository Menus { get; } |  |
| IPluginRepository Plugins { get; } |  |
| Task<int> SaveChangesAsync(CancellationToken ct = default); |  |
| Task BeginTransactionAsync(CancellationToken ct = default); |  |
| Task CommitTransactionAsync(CancellationToken ct = default); |  |
| Task RollbackTransactionAsync(CancellationToken ct = default); |  |
| } |  |

| Generic Repository Implementation (Infrastructure Layer) |  |
| --- | --- |
| public class GenericRepository<T> : IRepository<T> where T : BaseEntity |  |
| { |  |
| protected readonly CmsDbContext _context; |  |
| protected readonly DbSet<T> _dbSet; |  |
| public GenericRepository(CmsDbContext context) { _context = context; _dbSet = context.Set<T>(); } |  |
| public async Task<T?> GetByIdAsync(Guid id, CancellationToken ct = default) |  |
| => await _dbSet.FirstOrDefaultAsync(e => e.Id == id, ct); |  |
| public async Task<IReadOnlyList<T>> GetAsync(ISpecification<T> spec, CancellationToken ct = default) |  |
| => await SpecificationEvaluator<T>.GetQuery(_dbSet.AsQueryable(), spec).ToListAsync(ct); |  |
| public async Task<T> AddAsync(T entity, CancellationToken ct = default) |  |
| { await _dbSet.AddAsync(entity, ct); return entity; } |  |
| public Task UpdateAsync(T entity, CancellationToken ct = default) |  |
| { _context.Entry(entity).State = EntityState.Modified; return Task.CompletedTask; } |  |
| public Task DeleteAsync(T entity, CancellationToken ct = default) |  |
| { entity.IsDeleted = true; entity.DeletedAt = DateTime.UtcNow; return Task.CompletedTask; } |  |
| } |  |

## 4.4 Global EF Core Query Filters

| CmsDbContext — Global Filters (Infrastructure Layer) |  |
| --- | --- |
| protected override void OnModelCreating(ModelBuilder mb) |  |
| { |  |
| // 1. Soft delete filter — never return deleted records |  |
| mb.Entity<Content>().HasQueryFilter(e => !e.IsDeleted); |  |
| // Apply to ALL entities inheriting BaseEntity automatically: |  |
| foreach (var entityType in mb.Model.GetEntityTypes()) |  |
| { |  |
| if (typeof(BaseEntity).IsAssignableFrom(entityType.ClrType)) |  |
| { |  |
| mb.Entity(entityType.ClrType).HasQueryFilter( |  |
| EF.CompileQuery((CmsDbContext ctx, Guid? tenantId) => |  |
| !EF.Property<bool>(entityType.ClrType, 'IsDeleted'))); |  |
| } |  |
| } |  |
| // 2. Tenant filter — rows with TenantId match current tenant or are NULL (global) |  |
| // Activated in Phase 2 when TenantResolutionMiddleware sets ITenantContext.CurrentTenantId |  |
| } |  |

# 5. Plugin Architecture

The plugin system is inspired by WordPress hooks/filters but implemented as a type-safe .NET event pipeline. Plugins are .NET class libraries distributed as NuGet packages or DLL drops into a /plugins directory. The system must support this from Sprint 1 even with zero plugins installed — the infrastructure is wired in and ready.

## 5.1 Core Plugin Interfaces

| IPlugin (EnterpriseCMS.Plugins.Core) |  |
| --- | --- |
| public interface IPlugin |  |
| { |  |
| string Name { get; } |  |
| string Version { get; } |  |
| string Author { get; } |  |
| string Description { get; } |  |
| void ConfigureServices(IServiceCollection services); |  |
| void Configure(IApplicationBuilder app, IWebHostEnvironment env); |  |
| void OnActivate(IPluginContext context); // Called when plugin is enabled |  |
| void OnDeactivate(IPluginContext context); // Called when plugin is disabled |  |
| } |  |
| public interface IPluginHook<TEvent> where TEvent : IPluginEvent |  |
| { |  |
| int Priority { get; } // Lower = runs earlier. Default = 10, same as WordPress |  |
| Task HandleAsync(TEvent evt, CancellationToken ct); |  |
| } |  |
| // Example built-in events plugins can hook into: |  |
| IContentPublishedEvent, IContentSavedEvent, IMediaUploadedEvent, |  |
| IUserCreatedEvent, IUserLoginEvent, IPageRenderingEvent (allows HTML injection) |  |

## 5.2 Admin UI Injection

- Plugins can register AdminMenuItem objects to add items to the admin sidebar.

- Plugins can register DashboardWidget objects that render Razor partial views in the admin dashboard.

- Plugins can register SettingsSection objects to inject configuration panels into Settings pages.

- Plugins can register BlockType objects to add custom blocks to the page builder block palette.

## 5.3 Plugin Loading

| PluginLoader (Infrastructure Layer) |  |
| --- | --- |
| public class PluginLoader |  |
| { |  |
| public IEnumerable<IPlugin> LoadPlugins(string pluginDirectory) |  |
| { |  |
| // 1. Scan /plugins directory for *.dll files |  |
| // 2. Load each assembly into a PluginLoadContext (AssemblyLoadContext) for isolation |  |
| // 3. Find types implementing IPlugin |  |
| // 4. Instantiate and register in DI container |  |
| // 5. Call ConfigureServices() then Configure() |  |
| // 6. Persist to Plugins table in database |  |
| } |  |
| } |  |

# 6. The 15 Feature Pillars

This section defines all 15 pillars with detailed feature specifications. Each feature is described with enough technical detail for the AI development agent to understand what needs to be built and how it should behave. MVP features are marked [MVP] and must be built in Phases 1-3. Post-MVP features are built in Phases 4-5.

Pillar 1: Content Studio [MVP]

| Purpose | Provides the complete content creation, editing, versioning, and publishing workflow. This is the primary workspace for site editors and administrators. |
| --- | --- |

### Feature 1.1: Block-Based Page Builder [MVP]

A drag-and-drop visual page editor where all page content is composed of typed blocks. Blocks are stored as a JSON array in Contents.Blocks column (NVARCHAR(MAX) / JSON type). The renderer converts this JSON to HTML at render time, enabling both server-side Razor rendering and future headless API delivery.

- Implementation: jQuery UI Sortable on a canvas div. Each block is a <div data-block-id> card. Dragging reorders the JSON array server-side on save.

- Block Storage Format: [{"id":"uuid","type":"richtext","order":1,"data":{...}},{"id":"uuid","type":"image",...}]

- Block Renderer: IBlockRenderer interface with a concrete renderer per block type. Registered in DI. Called during Razor View rendering via BlockRendererTagHelper.

- Block Palette: Left sidebar listing all registered block types (built-in + plugin-contributed). Click or drag to canvas to insert.

- Block Settings Panel: Right sidebar that shows block-specific settings when a block is selected. Rendered via Razor partial views per block type.

- Save Strategy: Auto-save every 30 seconds via jQuery AJAX POST to /admin/content/autosave. Full save on Ctrl+S or Save button click.

### Feature 1.2: 8 Core Block Types [MVP]

| Block Type | Key Properties | Rendered Output |
| --- | --- | --- |
| Rich Text | HTML content (TinyMCE output), alignment | Sanitised HTML paragraph, headings, lists |
| Image | MediaId, AltText override, Caption, Link URL, Width, Alignment | Responsive <img> with lazy loading, optional <figure><figcaption> |
| Columns | ColumnCount (1-4), GapSize, VerticalAlign, Children (nested blocks) | Bootstrap grid row/col wrapping child blocks |
| Button / CTA | Label, URL, Style (primary/secondary/outline), Size, Target | Styled <a> or <button> with configurable CSS classes |
| Video | URL (YouTube/Vimeo/upload), AutoPlay, Muted, Loop, Poster | Responsive iframe embed or HTML5 <video> |
| HTML | Raw HTML string | Unescaped HTML output — power user block |
| Divider | Height (px), Style (solid/dashed/dotted), Color, MarginTop, MarginBottom | Styled <hr> element |
| Gallery | MediaIds[], Columns (2-4), LightboxEnabled, CaptionMode | Responsive image grid with optional lightbox (Fancybox) |

### Feature 1.3: WYSIWYG Rich Text Editor [MVP]

TinyMCE 7 is the embedded rich text editor. It is used inside the Rich Text block and also as a standalone editor for post excerpts and widget text areas.

- Configuration: Toolbar includes headings H2/H3/H4, bold, italic, underline, strikethrough, blockquote, ordered/unordered lists, link, image (opens Media Picker modal), table, horizontal rule, code, remove formatting.

- Image insertion from TinyMCE triggers the Media Picker modal (jQuery UI Dialog) — no direct URL input allowed to prevent broken image links.

- Output sanitisation: TinyMCE output is sanitised server-side using HtmlSanitizer NuGet package before storage. Allowed tags whitelist: p, h2, h3, h4, strong, em, a, ul, ol, li, blockquote, code, pre, table, tr, td, th, img, hr, br.

### Feature 1.4: Content Versioning [MVP]

- Every save (auto-save or manual) creates a new ContentVersion row with the full Blocks JSON snapshot.

- Version list page shows: version number, timestamp, author, change summary (computed diff of block count/types).

- Visual diff: side-by-side comparison highlighting blocks added, removed, or modified between two versions. Implemented client-side with jQuery DOM diff.

- Restore: Any version can be restored by copying its Blocks JSON back to Contents.Blocks and creating a new version entry labelled 'Restored from v{N}'.

- Retention policy: Keep last 50 versions per content item. Background Hangfire job prunes older versions weekly.

### Feature 1.5: Publishing Workflow [MVP]

| Status | Who Can Set | Description |
| --- | --- | --- |
| Draft | Author, Editor, Admin | Saved but not visible on front-end |
| Pending Review | Author | Submitted for review — triggers email to Editor |
| Scheduled | Editor, Admin | Will publish at Contents.PublishAt datetime (UTC) |
| Published | Editor, Admin | Visible on front-end. Sets PublishAt = NOW if not already set |
| Unpublished | Editor, Admin | Was published, now hidden. Does not delete |
| Archived | Admin | Soft-archived — no longer in active content lists |

- Scheduled publishing: Hangfire recurring job runs every minute, checks for Contents WHERE Status='Scheduled' AND PublishAt <= GETUTCDATE(). Sets Status='Published'.

- Content expiry: Contents with ExpiresAt set are automatically moved to 'Unpublished' by the same Hangfire job.

- Email notifications: Workflow state changes trigger EmailService using EmailTemplate slug 'content-status-changed'. Sent to the author and any configured editors.

### Feature 1.6: Autosave and Recovery [MVP]

- Client: jQuery setInterval(autoSave, 30000). AutoSave POSTs current block JSON to /admin/content/{id}/autosave.

- Server: Autosave endpoint writes to ContentVersions with IsAutosave=true flag. Does not change main Contents record status.

- Unsaved changes detection: beforeunload event warns user if form is dirty (isDirty jQuery flag).

- Recovery prompt: On opening a content item, if IsAutosave=true versions exist newer than the current Contents.UpdatedAt, display a jQuery UI Dialog offering to restore the autosaved version.

### Feature 1.7: Quick Edit and Bulk Edit [MVP]

- Content list table (DataTables.js): inline edit row on click. Editable fields: Title, Slug, Status, Author, PublishAt, Categories.

- Bulk actions checkbox: Select multiple rows → dropdown: Publish, Unpublish, Move to Trash, Change Author, Add Tag.

- Bulk operations processed via single AJAX POST with array of ContentIds and operation type. Returns success/failure count.

### Feature 1.8: Custom Fields [MVP]

- Custom fields are stored in ContentMeta table as key-value pairs with MetaType (text, number, date, boolean, url, color, select, media).

- Field Group Admin: Admin can define field groups per ContentType. Groups are stored as Settings JSON.

- Rendered in content editor as a 'Custom Fields' meta box below the block builder canvas.

- API: ContentDto.CustomFields property exposes them as Dictionary<string, object> in the headless API (Phase 2).

### Feature 1.9: Multi-Language / i18n [Post-MVP — Phase 4]

- ContentTranslations table: ContentId, LanguageCode, Title, Slug, Blocks (JSON), Status, PublishAt.

- Language switcher in admin content editor. Language selector on front-end.

- URL strategy: Subdirectory (/en/, /bn/) or subdomain (en.site.com). Configurable per site.

- RTL support: CSS dir='rtl' applied at html element level for RTL languages (Arabic, Bangla script variants).

### Feature 1.10: Content Import / Export [Post-MVP — Phase 4]

- Export: Contents + ContentMeta + Media references exported as ZIP (XML manifest + media files).

- Import: Upload ZIP, validate manifest, resolve media conflicts, create contents in draft status.

- Formats: Also support WordPress WXR XML import for migration from WordPress sites.

Pillar 2: Media & Assets [MVP]

### Feature 2.1: File Upload Service [MVP]

- Dropzone.js for drag-and-drop uploads in Media Library admin page and inline Media Picker modal.

- Accepted types configurable: images (jpg, png, gif, webp, svg), documents (pdf, docx, xlsx), video (mp4, webm), audio (mp3, wav).

- Max file size: configurable per tenant in Settings (default 50 MB images, 500 MB video).

- Storage: IStorageService abstraction. Default implementation: local disk at /wwwroot/uploads/{tenantId}/{year}/{month}/. Phase 2: Azure Blob Storage implementation switchable via Settings.

- On upload: create Media record in DB, trigger IMediaUploadedEvent for plugin hooks.

### Feature 2.2: Image Processing Pipeline [MVP]

- Library: SixLabors.ImageSharp (MIT license, pure .NET, no native dependencies).

- On every image upload, generate: Original (stored as-is), Large (1920px max width), Medium (800px), Thumbnail (300x300 crop center), WebP variants of each size.

- Processing is async via Hangfire background job triggered by IMediaUploadedEvent handler.

- Storage paths: /uploads/{tenantId}/{year}/{month}/{filename}-{size}.{ext} and matching .webp versions.

- <picture> tag helper in theme renders WebP with JPEG/PNG fallback automatically.

### Feature 2.3: Media Library UI [MVP]

- Grid view and list view toggle (jQuery UI controlled). Sorting by: date, name, size, type.

- Folder tree sidebar: drag media to folders. Folder CRUD operations.

- Search: client-side filter via DataTables search, server-side for large libraries via AJAX.

- Media detail panel (slide-in jQuery UI): shows filename, dimensions, size, alt text (editable), title, caption, copy URL button, delete button.

- Media Picker modal: opens from block settings, TinyMCE, custom fields. Supports single and multi-select modes.

### Feature 2.4: CDN Integration [Post-MVP — Phase 4]

- StorageService CDN mode: uploads to Azure Blob Storage + returns CDN URL (Azure CDN / Cloudflare) instead of local path.

- CDN URL rewriting: all image URLs in rendered content automatically rewritten to CDN origin via IContentRenderer middleware.

### Feature 2.5: AI Alt-Text Generation [Post-MVP — Phase 5]

- On image upload, if AI features enabled, call Azure Computer Vision or OpenAI Vision API to generate alt text.

- Generated alt text is pre-populated in Media.AltText but remains user-editable.

Pillar 3: Theme & Design [MVP]

### Feature 3.1: Razor-Based Theme Engine [MVP]

Themes are Razor class libraries packaged as NuGet packages or folder drops into /themes directory. Each theme follows a strict folder convention.

| Theme Folder Structure |  |
| --- | --- |
| /themes/{ThemeName}/ |  |
| Theme.json — Theme manifest (name, version, author, screenshot, areas, slots) |  |
| Views/ — Razor layouts and partials |  |
| _Layout.cshtml — Master layout template |  |
| Partials/ |  |
| _Header.cshtml — Header slot |  |
| _Footer.cshtml — Footer slot |  |
| _Sidebar.cshtml — Optional sidebar slot |  |
| _Navigation.cshtml — Navigation menu renderer |  |
| wwwroot/ — Theme assets (CSS, JS, fonts, images) |  |
| css/theme.css |  |
| js/theme.js |  |
| BlockViews/ — Block-specific render templates |  |
| RichText.cshtml, Image.cshtml, Columns.cshtml, etc. |  |
| WidgetViews/ — Widget render templates |  |
| RecentPosts.cshtml, Categories.cshtml, etc. |  |

- ThemeLoader service scans /themes, reads Theme.json manifests, registers into Themes table.

- Theme activation: Sets Settings['ActiveThemeSlug'] for the tenant. ThemeViewLocationExpander injects theme's Views path into Razor view discovery.

- Non-destructive switching: activating a new theme does not modify content. Block rendering uses the new theme's BlockViews automatically.

### Feature 3.2: Three Starter Themes [MVP]

| Theme | Target | Key Design Characteristics |
| --- | --- | --- |
| CMS-Clean | Corporate / business sites | White background, minimal nav, sidebar option, suitable for services/company sites |
| CMS-Portfolio | Creative / agency / portfolio | Full-bleed hero, masonry grid layout, dark header option |
| CMS-Blog | Blog / magazine / news | Reading-optimised typography, category sidebar, featured post hero, comments ready |

### Feature 3.3: Custom Menu Builder [MVP]

- Admin UI: Drag-and-drop tree using jQuery UI Sortable nested lists. Add items from: Pages/Posts picker, Custom URL, Category, Tag, External Link.

- Menu locations defined in Theme.json (e.g. 'primary', 'footer', 'mobile'). Admin assigns menus to locations.

- Front-end rendering: _Navigation.cshtml Razor partial renders active menu for the requested location. Active state applied by comparing current URL to MenuItem.Url.

- Mobile menu: Hamburger toggle using Bootstrap collapse + jQuery click handler.

### Feature 3.4: Widget Areas [MVP]

- Widget areas defined in Theme.json: [{"slug":"sidebar-primary","name":"Primary Sidebar"},{"slug":"footer-col-1",...}]

- Widget types: Recent Posts, Categories, Tags, Text/HTML, Search, Custom Menu, Media/Image.

- Admin: drag widgets from palette into areas. Configure each widget via jQuery UI Dialog settings form.

- Rendering: @await Html.PartialAsync("_WidgetArea", "sidebar-primary") in theme Razor files.

### Feature 3.5: Custom CSS Editor [MVP]

- Per-site custom CSS stored in Settings['CustomCSS']. Edited via CodeMirror editor with CSS syntax highlighting in Settings > Appearance.

- Injected into <head> via _Layout.cshtml <style> tag after theme CSS to allow overrides.

### Feature 3.6: Live Theme Customiser [Post-MVP — Phase 4]

- Split-pane interface: left panel with settings form (colors, fonts, spacing); right panel iframe showing site preview.

- Settings posted to /admin/theme/preview endpoint via jQuery AJAX. Preview iframe reloads with preview CSS injected.

- Settings persisted to ThemeSettings table on Save. Requires theme to declare customisable variables in Theme.json.

Pillar 4: Identity & Authentication [MVP]

### Feature 4.1: ASP.NET Core Identity + JWT [MVP]

- ASP.NET Core Identity with custom ApplicationUser : IdentityUser<Guid> extending the base with: DisplayName, AvatarUrl, Bio, TenantId, IsActive, LastLoginAt, FailedLoginAttempts, LockoutReason.

- Password hashing: Override IPasswordHasher<ApplicationUser> with Argon2id implementation (Konscious.Security.Cryptography package) replacing the default PBKDF2.

- JWT generation: ITokenService generates access tokens (15 min expiry) and refresh tokens (7 day expiry, stored in RefreshTokens table with device fingerprint).

- Refresh token rotation: On each use, the old refresh token is revoked and a new one issued. Concurrent use detection flags the account.

- Cookie + JWT hybrid: Admin panel uses cookie auth (.AddCookie). API uses JWT bearer (.AddJwtBearer). Dual auth scheme configured in Program.cs.

### Feature 4.2: Role-Based Access Control (RBAC) [MVP]

| Built-in Role | Capabilities |
| --- | --- |
| Super Admin | Full system access including multi-tenancy management, plugin install, system settings |
| Administrator | Full site access: content CRUD, user management, theme, settings, plugins |
| Editor | Create/edit/publish/delete any content. Manage media. Cannot manage users or settings |
| Author | Create/edit own content only. Submit for review. Upload media |
| Contributor | Create/edit own content. Cannot publish (submits for review only) |
| Subscriber | Front-end login only. View gated content. No admin access |

- Custom roles: Admin can create custom roles and assign capability checkboxes from a permissions matrix.

- Permissions matrix: Capabilities defined as const strings in PermissionConstants class (e.g. 'content.publish', 'media.delete', 'users.manage').

- Authorization: [Authorize(Policy = "RequirePermission")] + PermissionRequirement + PermissionAuthorizationHandler checking user claims.

- Claims: User permissions embedded in JWT claims at login time. Refresh token re-issues JWT with current permissions.

### Feature 4.3: Login Security [MVP]

- Rate limiting: ASP.NET Core RateLimiter middleware on /account/login — 5 attempts per 10 minutes per IP (sliding window).

- Account lockout: After 10 failed logins, account locked for 30 minutes. Admin can manually unlock.

- CAPTCHA: Google reCAPTCHA v3 on login form and registration form. Score threshold configurable in Settings.

- Password reset: Secure token-based flow. Token stored in AspNetUserTokens, expires in 2 hours, single-use.

- Login audit: Every login attempt (success or failure) logged to AuditLogs with IpAddress, UserAgent, Timestamp, Success flag.

### Feature 4.4: SSO — OAuth2/OIDC/SAML [Post-MVP — Phase 4]

- OAuth2/OIDC: Microsoft.AspNetCore.Authentication.OpenIdConnect. Providers: Azure AD, Google Workspace, Okta.

- SAML 2.0: Sustainsys.Saml2.AspNetCore package for enterprise SSO (corporate identity providers).

- JIT provisioning: First SSO login auto-creates user account with Subscriber role (configurable).

### Feature 4.5: MFA [Post-MVP — Phase 4]

- TOTP: RFC 6238 time-based OTP. QR code generated with QRCoder package for authenticator app setup (Google Authenticator, Microsoft Authenticator).

- Email OTP: 6-digit code sent via email. Expires in 10 minutes.

- SMS OTP: Via configurable SMS gateway (Twilio adapter). Optional module.

- Backup codes: 10 single-use recovery codes generated on MFA setup.

Pillar 5: Security & Core Operations [MVP]

### Feature 5.1: HTTP Security Headers [MVP]

| SecurityHeadersMiddleware — apply in Program.cs pipeline |  |
| --- | --- |
| Content-Security-Policy: default-src 'self'; script-src 'self' 'nonce-{nonce}'; style-src 'self' 'unsafe-inline'; img-src 'self' data: blob:; font-src 'self'; frame-ancestors 'none' |  |
| X-Frame-Options: DENY |  |
| X-Content-Type-Options: nosniff |  |
| Referrer-Policy: strict-origin-when-cross-origin |  |
| Permissions-Policy: camera=(), microphone=(), geolocation=() |  |
| Strict-Transport-Security: max-age=63072000; includeSubDomains; preload |  |
| NOTE: CSP nonce generated per-request via INonceService, injected into ViewData for inline scripts in Razor views |  |

### Feature 5.2: OWASP Top 10 Protections [MVP]

| OWASP Risk | Mitigation in This CMS |
| --- | --- |
| A01 Broken Access Control | PermissionAuthorizationHandler on all admin routes. Tests verify 403 for each role combination |
| A02 Cryptographic Failures | Argon2id for passwords, AES-256 for encrypted settings, TLS 1.3 enforced, no sensitive data in logs |
| A03 Injection | All DB access via EF Core parameterised queries only. Raw SQL forbidden. Input sanitised via HtmlSanitizer |
| A04 Insecure Design | Clean Architecture enforces layered boundaries. No business logic in controllers |
| A05 Security Misconfiguration | Secrets in environment variables / Azure Key Vault (never appsettings.json). HSTS enforced |
| A06 Vulnerable Components | Dependabot alerts in GitHub. Monthly NuGet package audit as Hangfire job |
| A07 Auth Failures | Rate limiting, account lockout, CAPTCHA, refresh token rotation, concurrent session detection |
| A08 Software Integrity | Signed NuGet packages for plugins. Plugin loading validates assembly signature |
| A09 Logging Failures | Structured Serilog to Seq. All security events logged with UserId, IpAddress, Timestamp, Action |
| A10 Server-Side Request Forgery | HttpClient factory with allowed-domain whitelist. No user-controlled URL parameters to server requests |

### Feature 5.3: GDPR & Compliance [MVP]

- Cookie consent banner: Displayed on first visit. Uses CookieConsent.js library. Records consent per category (necessary, functional, analytics, marketing) in local storage + server-side ConsentLog table.

- GDPR settings page: Admin can configure consent categories, cookie descriptions, privacy policy URL.

- Data erasure: User account deletion hard-deletes personal data (name, email, IP logs) and anonymises audit trail entries for that user.

- Data export: Admin can export all data for a user as JSON/ZIP (GDPR data portability).

### Feature 5.4: Automated Backup [MVP]

- Hangfire recurring job: Daily at 02:00 UTC — SQL Server backup to BAK file using SMO or executing BACKUP DATABASE T-SQL command.

- Backup rotation: Keep last 7 daily, 4 weekly, 3 monthly backups. Older backups purged automatically.

- Storage: Backups written to configurable path (local or Azure Blob via IStorageService).

- Backup health: /admin/health endpoint includes backup status (last successful backup timestamp).

### Feature 5.5: Health Checks & Monitoring [MVP]

- ASP.NET Core HealthChecks: /health endpoint checking SQL Server connectivity, Redis connectivity, disk space, last backup age.

- Admin dashboard widget shows health status. Unhealthy checks highlighted in red.

- Serilog + Seq: All requests logged with RequestId, TenantId, UserId, Duration, StatusCode. Structured so queries like 'all errors for TenantId X in last hour' work instantly.

- Site Maintenance Mode: Settings['MaintenanceMode'] = true serves maintenance page to non-admin users. Admin identified by role claim in cookie.

### Feature 5.6: WAF & Advanced Security [Post-MVP — Phase 4]

- Azure Application Gateway WAF v2 or Cloudflare WAF in front of application server.

- IP allowlist/blocklist stored in Settings. Checked in SecurityMiddleware before route matching.

- Malware scanning: On file upload, ClamAV integration via ClamAV .NET client. Files quarantined pending scan result.

Pillar 6: SEO & Discoverability [MVP]

### Feature 6.1: Meta & SEO Manager [MVP]

- Per-content SEO tab in editor: Meta Title (max 60 chars with live counter), Meta Description (max 160 chars), Canonical URL override, robots meta (index/noindex/follow/nofollow).

- Open Graph: og:title, og:description, og:image (Media Picker), og:type (article/website), og:url, og:site_name. Rendered in _Layout.cshtml <head>.

- Twitter Card: twitter:card, twitter:title, twitter:description, twitter:image. Rendered alongside OG tags.

- Fallbacks: If SEO fields empty, fall back to Content.Title and Content excerpt (first 160 chars of first Rich Text block).

### Feature 6.2: XML Sitemap Generation [MVP]

- Auto-generated at /sitemap.xml. Includes all Published pages and posts with LastModifiedDate and ChangeFrequency.

- Sitemap index for large sites: /sitemap-index.xml splitting into /sitemap-pages-1.xml, /sitemap-posts-1.xml etc. (max 1000 URLs per file).

- Regenerated on content publish via IContentPublishedEvent handler. Cached in Redis with 1-hour TTL.

### Feature 6.3: Robots.txt Manager [MVP]

- /robots.txt served dynamically from Settings['Robotstxt'] value. Editable via Settings > SEO > Robots.txt admin page.

- Default value: 'User-agent: *\nAllow: /\nSitemap: https://{domain}/sitemap.xml'

### Feature 6.4: Permalink Structure [MVP]

- Configurable URL patterns stored in Settings['PermalinkStructure']. Options: /{slug}/, /posts/{slug}/, /blog/{year}/{month}/{slug}/, custom pattern.

- Slug auto-generated from title on first save (lowercase, hyphenated, unique). Editable by editor. Duplicate slug prevention with -2, -3 suffix.

- 301 redirect manager: When slug changes, old slug automatically added to Redirects table. RedirectMiddleware checks all requests against Redirects table.

### Feature 6.5: Schema.org Structured Data [MVP]

- JSON-LD blocks injected into <head> by ISchemaOrgBuilder service. Content type determines schema type: Article, BlogPosting, WebPage, Product (Phase 3), Course (Phase 5).

- Breadcrumb schema: BreadcrumbList generated from URL hierarchy.

Pillar 7: User & Member Management [MVP]

### Feature 7.1: Admin User Management [MVP]

- DataTables.js user list: search, filter by role, sort by name/date/status. Server-side pagination.

- Add user form: Email, Display Name, Role, Send welcome email checkbox.

- Edit user panel: Change role, reset password, force logout (revoke all refresh tokens), lock/unlock account.

- User activity log: List of last 20 actions per user from AuditLogs (content created/edited, logins, settings changes).

### Feature 7.2: Front-End Member Portal [MVP]

- Registration page: Email, Password, Display Name, optional profile fields. Email confirmation required before login.

- Login page: Email + password. Remember me (30-day cookie). Forgot password link.

- Profile page (front-end): Edit display name, avatar upload, bio, change password, manage notification preferences.

- Account deletion: Self-service account deletion with GDPR data erasure.

### Feature 7.3: Social Login [Post-MVP — Phase 4]

- Providers: Google, Microsoft (Azure AD), GitHub. Configured via Settings (ClientId, ClientSecret per provider).

- Microsoft.AspNetCore.Authentication.Google / .MicrosoftAccount / .GitHub packages.

- On first social login: create user account with Subscriber role. Associate social provider claim with existing account if email matches.

Pillar 8: Theme Advanced & Analytics [MVP]

### Feature 8.1: Built-in Analytics Dashboard [Post-MVP — Phase 4]

- Lightweight analytics without external dependencies. Track: page views, unique visitors (hashed IP), referrer, device type, browser, country (MaxMind GeoLite2 or similar).

- Storage: PageViews table (ContentId, SessionHash, IpHash, Referrer, UserAgent, Country, CreatedAt). Partitioned by month.

- Admin dashboard widgets: Page views over time (Chart.js line), top pages (bar), referrers table, device breakdown (pie).

- Opt-out: Respects cookie consent (analytics category). Bot detection filters common crawlers.

### Feature 8.2: Google Analytics / External Analytics [Post-MVP — Phase 4]

- Settings: GA4 Measurement ID field. Injected as gtag.js snippet in _Layout.cshtml only when GA4 enabled and analytics cookie consent given.

- Cookie consent integration: GA4 snippet conditional on analytics consent category.

### Feature 8.3: SEO Reports [Post-MVP — Phase 4]

- Content SEO score: Per-content SEO health indicator. Checks: Title length, meta description present, H1 present in blocks, images have alt text, internal links present, canonical set.

- Scores stored in ContentMeta with key 'seo_score'. Recomputed on save.

Pillar 9: Headless API & Developer Platform [Post-MVP]

The entire Headless API pillar is Phase 2 (months 7-9). The infrastructure for it (clean domain models, CQRS queries) is built in MVP but the API endpoints are not exposed until Phase 2.

### Feature 9.1: REST API [Phase 2]

- Base URL: /api/v1/. Area: EnterpriseCMS.Web/Areas/Api/

- Content endpoints: GET /api/v1/contents, GET /api/v1/contents/{slug}, POST/PUT/DELETE (authenticated).

- Media endpoints: GET /api/v1/media, GET /api/v1/media/{id}.

- Auth: API Key in X-Api-Key header OR OAuth2 Client Credentials flow (for server-to-server).

- Response format: Consistent envelope: { success: bool, data: T, errors: [], meta: { page, pageSize, totalCount } }.

### Feature 9.2: GraphQL API [Phase 2]

- Hot Chocolate GraphQL library (.NET native). Schema-first design.

- Types: ContentType, MediaType, MenuType, TaxonomyType.

- Queries: content(slug: String), contentList(filter: ContentFilter), media(id: ID).

- DataLoader pattern for N+1 prevention.

### Feature 9.3: Webhook System [Phase 2]

- WebhookSubscriptions table: TenantId, Url, Events (JSON array of event slugs), Secret, IsActive.

- On each event (content.published, media.uploaded, user.created etc.), IWebhookDispatcher queues delivery via Hangfire.

- Delivery: POST to subscriber URL with HMAC-SHA256 signature header (X-CMS-Signature). Retry 3 times with exponential backoff.

### Feature 9.4: CLI Tool [Phase 2]

- dotnet tool install -g enterprisecms-cli

- Commands: cms content list, cms content publish {id}, cms user create, cms plugin install {name}, cms backup now, cms settings set {key} {value}.

- Calls internal API with machine-to-machine JWT.

Pillar 10: Plugin & Extension System [Post-MVP]

Plugin system Phase 2. Core infrastructure (IPlugin, IEventDispatcher, PluginLoader) built in MVP Sprint 1 but plugin admin UI and marketplace in Phase 2.

### Feature 10.1: Plugin Admin UI [Phase 2]

- Installed plugins list: Name, Version, Author, Status (Active/Inactive), Settings button, Deactivate/Activate toggle.

- Plugin upload: ZIP/DLL upload. Validates signature. Extracts to /plugins directory. Reloads PluginLoader.

- Plugin settings: Plugins implementing IPluginSettings render a Razor partial injected into their settings page.

### Feature 10.2: Built-in Extended Block Plugins [Phase 2]

| Plugin Block | Description |
| --- | --- |
| Hero Section | Full-width hero with background image/video, headline, subtitle, CTA button |
| Testimonials | Quotes with author name, title, avatar. Slider or grid layout |
| Pricing Table | 3-column pricing cards with feature lists and CTA buttons |
| Contact Form | Configurable form builder with email delivery |
| Google Maps | Embedded map with configurable marker and zoom |
| Recent Posts | Dynamic block pulling latest posts by category/tag with pagination |
| FAQ Accordion | jQuery UI Accordion-based collapsible Q&A list |
| Social Share | Share buttons for Facebook, Twitter/X, LinkedIn, WhatsApp |

Pillar 11: Multi-Tenancy [Post-MVP]

Multi-tenancy is fully Phase 2 but the database schema is tenant-aware from day one (TenantId on all tables). Activation in Phase 2 involves enabling TenantResolutionMiddleware and tenant query filter.

### Feature 11.1: Tenant Resolution [Phase 2]

- TenantResolutionMiddleware: Resolves tenant from subdomain (tenant.cms.com) or custom domain (myclient.com) by querying Tenants table. Sets ITenantContext.CurrentTenantId per request.

- ITenantContext: Scoped service. All repositories read CurrentTenantId and all inserts set TenantId automatically via EF Core interceptor.

### Feature 11.2: Tenant Onboarding Wizard [Phase 2]

- Step 1: Site name, subdomain/domain. Step 2: Admin user email + password. Step 3: Choose starter theme. Step 4: Import sample content (optional).

- Wizard creates: Tenant record, admin User with Administrator role, default Settings, installs selected theme.

### Feature 11.3: Network Admin [Phase 2]

- Super Admin only. Lists all tenants with status, plan, usage stats.

- Actions: Suspend tenant, reset admin password, view tenant audit log, clone site to new tenant.

Pillar 12: Integrations [Post-MVP]

### Feature 12.1: SMTP Email Configuration [Post-MVP — Phase 4]

- Settings > Email: SMTP host, port, username, password (encrypted with AES-256 in Settings table), From Name, From Email, EnableSSL.

- Test email button sends a test message via current SMTP config.

- Email template system: EmailTemplates table with HTML and text body. Variables use Handlebars-style {{variable}} syntax replaced by EmailService at send time.

### Feature 12.2: Payment Gateway Integration [Phase 3]

- IPaymentGateway abstraction. Stripe and PayPal implementations.

- Used by eCommerce (Pillar 13) and LMS (Pillar 15) for paid content and subscriptions.

### Feature 12.3: CRM Integration [Phase 4]

- HubSpot and Salesforce adapters via REST API. Map CMS user registration to CRM contact creation.

- Form submission handler can optionally push data to configured CRM.

Pillar 13: eCommerce [Post-MVP]

eCommerce is Phase 3. Implemented as a built-in plugin (not a separate project). Activating the eCommerce plugin adds product management, cart, checkout to the CMS.

### Feature 13.1: Product Management [Phase 3]

- Products are a ContentType with additional product fields: Price, SalePrice, SKU, StockQuantity, Weight, Dimensions, ProductImages, ProductStatus.

- Product variations: ProductVariants table. E.g. Color × Size. Each variant has its own SKU, price, and stock.

- Categories: Product-specific category taxonomy using existing Categories system.

### Feature 13.2: Cart & Checkout [Phase 3]

- Cart stored in Redis session per visitor (30-min TTL). CartItem: ProductId, VariantId, Quantity, Price snapshot.

- Checkout flow: Cart review → Shipping address → Shipping method → Payment → Confirmation.

- Orders table: OrderItems (JSON), CustomerInfo, ShippingAddress, BillingAddress, PaymentStatus, FulfillmentStatus, Total, TaxAmount, DiscountCode.

### Feature 13.3: Digital Downloads [Phase 3]

- Products can have downloadable files (PDF, ZIP, etc.) stored in MediaLibrary with access control.

- After payment confirmed (IOrderPaidEvent), generate signed temporary download URL (HMAC signed, 48-hour expiry).

Pillar 14: Community & Forms [Post-MVP]

### Feature 14.1: Comments System [Phase 4]

- Comments table with nested replies (ParentId). Author name, email (if not logged in), body, status (pending/approved/spam/trash).

- Moderation: Admin comment queue. Approve/spam/trash actions. Akismet spam checking via API.

- Notifications: Author emailed on new comment. Admin notified on new pending comment (if setting enabled).

### Feature 14.2: Form Builder [Phase 4]

- Drag-and-drop form builder using jQuery UI Sortable. Field types: Text, Email, Phone, Textarea, Select, Checkbox, Radio, File Upload, Date, Hidden.

- Forms stored as FormDefinitions JSON. Submissions stored in FormSubmissions table.

- Email notification on submission with configurable recipients and email template.

- Spam protection: Honeypot field + reCAPTCHA on all forms.

- GDPR: Checkbox to consent to data storage. FormSubmissions auto-deleted per data retention settings.

Pillar 15: LMS / eLearning [Post-MVP]

LMS module is Phase 5. Implemented as a plugin. Adds Courses, Lessons, Quizzes, Enrolments as content types.

### Feature 15.1: Course & Lesson Management [Phase 5]

- Course is a ContentType. Lessons are child Content items linked via CourseId.

- Curriculum builder: Drag-and-drop lesson ordering within a course.

- Drip content: LessonAvailableAfterDays — lesson unlocks N days after enrolment.

### Feature 15.2: Progress Tracking [Phase 5]

- LearnerProgress table: UserId, CourseId, LessonId, CompletedAt, QuizScore.

- Progress bar on course page and lesson sidebar.

- Certificate generation: PDF certificate via QuestPDF on course completion.

### Feature 15.3: Quizzes & Assessments [Phase 5]

- Quiz builder: Multiple choice, true/false, short answer, file submission question types.

- Auto-grading for multiple choice / true-false. Manual grading for short answer / file submission.

- SCORM import: Basic SCORM 1.2 package import via custom SCORM runtime.

# 7. Development Phases

Phase 1 Foundation & Infrastructure Months 1–2 ¦ Sprints 1–4

Goal: Working .NET 9 application with authentication, basic content CRUD, media upload, one theme, and security baseline. Deployable to Docker from day one.

### Sprint 1 — Architecture & Identity (2 weeks)

- Create .NET 9 solution with 6 projects: Core, Application, Infrastructure, Web, Plugins.Core, Tests.

- Install NuGet packages: EF Core + SQL Server provider, Fluent Validation, MediatR, Mapster, Serilog, Hangfire, StackExchange.Redis, Argon2id, HtmlSanitizer.

- Design and create all database tables (see Section 4). Every table includes TenantId, IsDeleted, audit columns.

- Implement GenericRepository<T>, UnitOfWork, CmsDbContext with global soft-delete query filter.

- Implement ASP.NET Identity with custom ApplicationUser. Configure Argon2id password hasher.

- Implement JWT token service with refresh token rotation. Tokens: 15-min access, 7-day refresh.

- Create Admin area shell: _Layout.cshtml with Bootstrap 5 sidebar + top nav. Tabler Icons SVG sprite.

- Implement 5 default user roles with permission constants. Seed Super Admin on first run.

- Wire IPlugin, IEventDispatcher infrastructure. Empty PluginLoader. Zero plugins installed but system is ready.

- Docker: Dockerfile (multi-stage), docker-compose.yml (app + SQL Server 2022 + Redis).

- GitHub Actions CI: build + run unit tests on push.

### Sprint 2 — Content Core (2 weeks)

- Content CRUD: CreateContentCommand, UpdateContentCommand, DeleteContentCommand, GetContentListQuery, GetContentByIdQuery — all via MediatR.

- Content list admin page: DataTables.js server-side with filters (status, author, type, category). Responsive.

- Content editor page: Split layout — left: editor canvas (placeholder for block builder), right: meta box panel (status, author, publish date, categories, tags, SEO, custom fields).

- TinyMCE integration: Rich text block editor embedded. Configure toolbar per Feature 1.3.

- Version history: Every save creates ContentVersion. Version list sidebar. Restore button.

- Autosave: jQuery setInterval AJAX POST every 30 seconds. Recovery prompt on open.

- Custom fields: ContentMeta key-value storage. Admin-defined field groups per ContentType.

- FluentValidation validators for all content commands. MediatR ValidationBehaviour pipeline.

### Sprint 3 — Media Service & Theme Engine (2 weeks)

- Media upload: Dropzone.js + /admin/media/upload endpoint. IStorageService local disk implementation.

- ImageSharp processing pipeline as Hangfire background job. Generate Original, Large, Medium, Thumbnail, WebP variants.

- Media Library admin page: jQuery grid/list toggle. Folder tree (jQuery UI nested sortable). DataTables list view.

- Media Picker modal: jQuery UI Dialog. Invoked from block settings and TinyMCE image plugin.

- Razor Theme Engine: ThemeLoader, ThemeViewLocationExpander. Theme.json manifest spec.

- CMS-Clean starter theme: Bootstrap 5 responsive layout. Header, footer, sidebar slots. Navigation partial.

- BlockRendererTagHelper: <cms-blocks blocks='@Model.Blocks' /> renders JSON blocks to HTML via IBlockRenderer registry.

- Block renderers for all 8 MVP block types (Section 6 Feature 1.2).

### Sprint 4 — Security Baseline & First Deploy (2 weeks)

- SecurityHeadersMiddleware: All headers per Feature 5.1. CSP nonce generation.

- Anti-CSRF: ASP.NET Core AntiForgeryToken on all POST forms + ValidateAntiForgeryToken on all POST actions.

- Login rate limiting: ASP.NET Core RateLimiter SlidingWindowLimiter on /account/login.

- CAPTCHA: reCAPTCHA v3 on login, registration, and all public forms.

- Automated backup: Hangfire recurring job. SQL Server BACKUP DATABASE to local /backups folder.

- Health check endpoint: /health — SQL Server, Redis, disk space, last backup age.

- Maintenance mode: Settings-driven middleware. Admin bypass via role claim.

- Serilog to Seq: All requests logged with RequestId, UserId, TenantId, Duration, Status.

- First full integration test suite: Auth flow, content CRUD, media upload, role access checks.

Phase 2 Core CMS Features Months 3–4 ¦ Sprints 5–8

Goal: Full block builder, menus, widgets, publishing workflow, SEO module, 2 more themes. System is usable by non-technical users to build complete websites.

### Sprint 5 — Block Builder (2 weeks)

- Block builder canvas: jQuery UI Sortable on #block-canvas div. Each block rendered as a card with move handle, settings button, delete button.

- Block palette sidebar: Categorised list of block types. Click to append; drag to position.

- Block settings panel: Right sidebar. Populated via AJAX loading block-specific Razor partial by block type slug.

- Add block operation: AJAX POST to /admin/content/blocks/add returns new block card HTML + updated blocks JSON.

- Reorder operation: Sortable stop event POSTs updated order array to /admin/content/blocks/reorder.

- Delete block: Confirm dialog (jQuery UI Dialog). AJAX DELETE. Canvas updates.

- Columns block: Nested Sortable instances within column containers. Recursive block rendering.

- Gallery block: Dropzone.js + Media Picker for selecting multiple images. Fancybox lightbox integration.

- Block storage: All block operations maintain the canonical JSON format (Section 4.2 Contents.Blocks).

- Preview mode: /admin/content/{id}/preview opens front-end render in new tab with preview token (bypasses Published status check).

### Sprint 6 — Navigation & Widget Areas (2 weeks)

- Menu builder: jQuery UI Sortable nested list for drag-and-drop menu tree. Add items from content picker, custom URL, category.

- Menu assignment: Assign menus to theme-defined locations via drag-and-drop or select dropdowns.

- _Navigation.cshtml partial: Renders assigned menu for a location as Bootstrap 5 nav. Active class on current page.

- Widget area admin: Drag widgets from palette to registered theme areas. jQuery UI Sortable.

- 8 built-in widget types: Recent Posts, Categories, Tags, Text/HTML (TinyMCE), Search, Custom Menu, Image, Archives.

- Widget settings: jQuery UI Dialog form per widget type. Settings persisted as JSON in Widgets.Settings.

- Custom CSS editor: Settings > Appearance > Custom CSS. CodeMirror 6 with CSS syntax highlighting.

- Responsive preview pane: Three buttons (mobile/tablet/desktop) toggle iframe width in preview.

### Sprint 7 — Publishing Workflow & Bulk Operations (2 weeks)

- Approval workflow: State machine via MediatR commands. Status transitions per role matrix (Section 4.2 Feature 1.5).

- Email notification on workflow state change: Hangfire + EmailService + EmailTemplate 'content-status-changed'.

- Scheduled publishing: Hangfire RecurringJob every 1 minute. CheckAndPublishScheduledContent job.

- Content expiry: Same job checks ExpiresAt.

- Inline quick edit: DataTables editor mode on row click. Editable: Title, Slug, Status, PublishAt.

- Bulk actions: Checkbox select + dropdown. Operations: Publish, Unpublish, Delete, Move to Category, Add Tag.

- Quick duplicate: Clone content item (new ID, title appended '(Copy)', Status=Draft).

### Sprint 8 — SEO Module & Two More Themes (2 weeks)

- SEO meta box in content editor: Title, Description, Canonical, Robots, OG image picker.

- XML sitemap: SitemapController. Cached in Redis 1-hour TTL. Invalidated on content publish.

- robots.txt: Dynamic from Settings. Admin editor page.

- 301 redirect manager: Admin UI for creating/managing redirects. RedirectMiddleware (runs before routing).

- Schema.org JSON-LD: ISchemaOrgBuilder service generates Article / BlogPosting / WebPage per content type.

- Breadcrumb component: IsBreadcrumbEnabled per theme. Schema BreadcrumbList injected.

- SEO-friendly permalinks: ContentSlugService handles generation, uniqueness, and redirect creation on change.

- CMS-Portfolio theme: Full-bleed hero, masonry gallery CSS layout, dark header, portfolio grid.

- CMS-Blog theme: Reading-optimised font stack (Georgia serif), category sidebar, featured image hero, estimated read time.

Phase 3 Polish, Performance & MVP Launch Months 5–6 ¦ Sprints 9–12

### Sprint 9 — Performance Optimisation (2 weeks)

- .NET 9 Output Cache middleware: Cache all public pages with 5-minute TTL. Cache tags per ContentId for precise invalidation on publish.

- Redis: IDistributedCache implementation for session, sitemap cache, rate limiter state.

- CSS + JS bundling: WebOptimizer package. Bundle per-page CSS and JS. Fingerprinted URLs for cache busting.

- GZIP + Brotli: app.UseResponseCompression() with both providers. Brotli preferred where supported.

- Lazy loading: All <img> tags get loading='lazy' via TagHelper. Placeholder blur-up technique.

- SQL performance: Add indexes on Contents(TenantId, Status, PublishAt), Contents(Slug), Media(TenantId, FolderId), AuditLogs(TenantId, CreatedAt). Run Query Store analysis.

- EF Core no-tracking queries: All GET queries in repositories use .AsNoTracking() where entities are not mutated.

- k6 load test: 500 concurrent users, 95th percentile response < 500ms. Fix bottlenecks.

### Sprint 10 — Compliance & Ops (2 weeks)

- GDPR consent banner: CookieConsent.js integration. Consent categories: Necessary, Analytics, Marketing. Consent recorded server-side.

- Cookie policy page: Auto-generated from registered cookies (consent banner config).

- Data erasure: DeleteAccountCommand anonymises personal data from Users, AuditLogs, Comments, FormSubmissions.

- Data export: ExportUserDataQuery returns ZIP of all user data as JSON files.

- Error handling: Global exception handler middleware. User-friendly error pages (404, 500, 503). Errors logged to Serilog never leak stack traces to users.

- Site migration export: Export full site (Contents + Media + Settings + Theme config) as ZIP. Import wizard.

- Debug mode: Settings['DebugMode'] = true shows Serilog output on /admin/debug (Super Admin only). Never exposes sensitive data.

- WCAG 2.1 AA audit: Run Axe accessibility scanner on all admin and front-end pages. Fix critical issues (color contrast, keyboard navigation, ARIA labels, skip-to-content link).

### Sprint 11 — Admin UX & Onboarding (2 weeks)

- Onboarding wizard: 5-step wizard for new site setup. Step 1: Site name/URL. Step 2: Admin user. Step 3: Theme selection with screenshot previews. Step 4: Sample content import. Step 5: Launch checklist.

- Admin dashboard: Customisable widget grid. Default widgets: Recent Content, Media Usage, Quick Draft, System Health, Traffic Overview (placeholder until analytics).

- Mobile-responsive admin: Sidebar collapses to hamburger on mobile. All DataTables scroll horizontally on small screens. Forms stack vertically.

- Admin dark mode: CSS custom properties for theme. Toggle saved in user profile. Persists across sessions.

- Notification system: Toast notifications (Toastr.js) for all admin actions. Database notification bell for workflow events.

- User tour: Intro.js guided tour on first admin login. Highlights block builder, media library, publish button.

### Sprint 12 — QA, Testing & Beta Release (2 weeks)

- Unit tests: Coverage target 80%+ on Application and Core layers. xUnit + Moq + FluentAssertions.

- Integration tests: Repository tests against SQL Server LocalDB. Controller tests with WebApplicationFactory.

- E2E tests: Playwright .NET. Scenarios: create page, publish, check front-end. Create user. Upload media. Install theme.

- Load test: k6 script — 1000 concurrent users, 10-minute soak test. Target: < 600ms P95, zero errors.

- Security scan: OWASP ZAP automated scan on running application. Fix all High/Medium findings.

- Penetration test checklist: SQL injection (parameterised check), XSS (sanitiser check), CSRF (all forms), broken auth (role bypass attempts), sensitive data exposure (log review).

- Docker production build: Multi-stage Dockerfile. docker-compose.prod.yml with environment variable secrets. No appsettings secrets in image.

- Deployment runbook: Step-by-step: pull image, run migrations (EF Core dotnet-ef database update), start containers, health check.

- Beta release: Internal beta with 3-5 pilot users. Feedback issue tracker. Fix critical bugs in post-sprint hotfix window.

Phase 4 Enterprise Platform Months 7–10 ¦ Sprints 13–20

Phase 4 activates the deferred enterprise pillars: Headless API, Plugin Marketplace, Multi-Tenancy, SSO/MFA, Advanced Security, Social Login, Analytics, Comments, Form Builder, CRM Integration, Live Theme Customiser, Content Import/Export.

| Sprint | Focus | Key Deliverables |
| --- | --- | --- |
| 13 | Headless REST API | Area/Api controllers, API key auth, pagination envelope, Swagger UI, rate limiting |
| 14 | GraphQL API | Hot Chocolate setup, Content/Media/Menu types, DataLoader, playground UI |
| 15 | Plugin Admin UI & Marketplace | Plugin list, upload, activate/deactivate, built-in 8 extended block plugins |
| 16 | Multi-Tenancy Activation | TenantResolutionMiddleware, EF tenant query filter, tenant admin dashboard, site cloning |
| 17 | Onboarding + White-Label | Tenant onboarding wizard, custom domain, white-label branding, per-tenant settings |
| 18 | SSO / MFA / Social Login | OIDC (Azure AD, Google), SAML, TOTP MFA, email OTP, social login (Google, GitHub) |
| 19 | Advanced Security + Compliance | WAF integration, IP allowlist, malware scan (ClamAV), full GDPR tooling, SOC2 audit log |
| 20 | Analytics + Form Builder + Comments | Built-in analytics, Chart.js admin dashboard, form builder, comments + moderation |

Phase 5 Ecosystem Expansion Months 11–15 ¦ Sprints 21–30

| Sprint Range | Feature Area | Key Deliverables |
| --- | --- | --- |
| 21–22 | eCommerce Plugin | Product management, cart, checkout, Stripe/PayPal, digital downloads, orders |
| 23 | Subscriptions & Memberships | Recurring billing, membership tiers, content gating by membership level |
| 24–25 | LMS Plugin | Courses, lessons, quizzes, progress tracking, certificates, drip content |
| 26 | SCORM & Virtual Classroom | SCORM 1.2 import, Zoom/Teams meeting integration per lesson |
| 27 | PWA & Mobile Optimisation | Service worker, web manifest, offline cache, push notifications |
| 28 | AI Content Features | Claude/GPT content generation, AI SEO suggestions, semantic search (vector embeddings) |
| 29 | Multi-Region & CDN | Azure Blob + CDN asset delivery, geo-routing, high availability setup |
| 30 | Marketplace Launch | Public plugin and theme marketplace. Submission workflow, review, versioning |

# 8. Coding Standards & Conventions for AI Agent

| MANDATORY: These rules apply to ALL generated code without exception |  |
| --- | --- |
| 1. NEVER put connection strings, API keys, or secrets in appsettings.json. Use environment variables or IConfiguration bound from environment. |  |
| 2. NEVER write raw SQL strings. All queries via EF Core LINQ or parameterised SqlCommand. No string interpolation in SQL. |  |
| 3. NEVER catch Exception directly without rethrowing or logging. All catches are specific exception types. |  |
| 4. NEVER use DateTime.Now — always DateTime.UtcNow. The application operates in UTC throughout. |  |
| 5. NEVER skip cancellation tokens on async methods. All async methods accept CancellationToken ct = default. |  |
| 6. NEVER add business logic to Controllers. Controllers: validate model state, call MediatR.Send(), return View/JSON. |  |
| 7. NEVER make Infrastructure reference Application or Web layers. Dependency direction: Web → Application → Core ← Infrastructure. |  |
| 8. ALWAYS use ILogger<T> for logging. NEVER use Console.WriteLine in production code. |  |
| 9. ALWAYS use Mapster for entity↔DTO mapping. NEVER manually map properties in handlers. |  |
| 10. ALWAYS validate commands with FluentValidation. NEVER validate in handlers or controllers directly. |  |

## 8.1 Controller Pattern

| Correct Controller Pattern |  |
| --- | --- |
| [Authorize(Policy = Policies.CanEditContent)] |  |
| [HttpPost] |  |
| [ValidateAntiForgeryToken] |  |
| public async Task<IActionResult> Create(CreateContentViewModel vm, CancellationToken ct) |  |
| { |  |
| if (!ModelState.IsValid) return View(vm); |  |
| var command = vm.Adapt<CreateContentCommand>(); // Mapster |  |
| command.AuthorId = _currentUser.UserId; |  |
| var result = await _mediator.Send(command, ct); |  |
| TempData["Success"] = "Content created."; |  |
| return RedirectToAction(nameof(Edit), new { id = result.Id }); |  |
| } |  |

## 8.2 jQuery Conventions

- All jQuery code goes in $(document).ready(function(){ ... }) or $(function(){ ... }).

- Use event delegation for dynamically added elements: $(document).on('click', '.delete-btn', handler).

- All AJAX calls use $.ajax() with explicit type, url, data, contentType, and error handler.

- CSRF token included in all AJAX POST requests: headers: { 'RequestVerificationToken': $('input[name=__RequestVerificationToken]').val() }.

- No inline onclick= attributes in HTML. All events bound in JS files.

- JS files: one file per admin page/feature (e.g. /wwwroot/js/admin/content-editor.js). Loaded via @section Scripts { <script src='...'> } in Razor views.

## 8.3 Razor View Conventions

- All views use strongly-typed models (@model PageViewModel). No ViewBag/ViewData for primary data.

- Shared admin layout: Areas/Admin/Views/Shared/_AdminLayout.cshtml. All admin views use @{ Layout = "_AdminLayout"; }.

- Partial views for reusable UI fragments. Convention: _PartialName.cshtml (leading underscore).

- Tag Helpers preferred over HTML helpers: <asp:label>, <input asp-for=''>, <select asp-for=''>.

- Razor syntax: @Html.DisplayFor() for display, asp-for attributes for forms. Never string-concatenate HTML in code.

## 8.4 Error Handling

- Domain errors: NotFoundException, ValidationException, UnauthorizedException in Core layer. Thrown from handlers.

- ExceptionHandlerMiddleware: Catches all unhandled exceptions. Maps to error responses: 404, 400, 403, 500. Logs to Serilog with full context.

- Never return stack traces to the user in any environment. Log to Seq; serve friendly error page.

- Validation errors: FluentValidation returns ValidationException with Errors dictionary. MediatR ValidationBehaviour converts to ModelState errors for MVC.

## 8.5 Database Migration Rules

- One migration per sprint minimum. More if schema changes are large.

- Migration naming: YYYYMMDD_Description (e.g. 20260515_AddTagsTable).

- NEVER modify existing migrations that have been applied. Only add new ones.

- Seed data in HasData() only for: roles, permissions, default settings, email templates. Never seed user passwords — use admin seeder command.

- All foreign keys have explicit cascade behaviour defined (Restrict preferred over Cascade to prevent accidental mass deletes).

# 9. Configuration Reference

## 9.1 appsettings.json Structure (Non-Secret Keys Only)

| appsettings.json — safe non-secret configuration |  |
| --- | --- |
| { |  |
| "ConnectionStrings": { "Default": "#{SQL_CONNECTION_STRING}#" }, // injected from env |  |
| "Redis": { "ConnectionString": "#{REDIS_CONNECTION}#" }, |  |
| "Jwt": { "Issuer": "enterprisecms", "Audience": "enterprisecms-users", "ExpiryMinutes": 15 }, |  |
| "Storage": { "Provider": "local", "BasePath": "/uploads", "MaxFileSizeMb": 50 }, |  |
| "Hangfire": { "Dashboard": "/admin/jobs", "RequireAuth": true }, |  |
| "Serilog": { "MinimumLevel": "Information", "SeqUrl": "#{SEQ_URL}#" }, |  |
| "Cms": { "DefaultLocale": "en-US", "AllowRegistration": true, "RequireEmailConfirmation": true } |  |
| } |  |

## 9.2 Required Environment Variables

| Variable | Description |
| --- | --- |
| SQL_CONNECTION_STRING | Full SQL Server connection string including credentials |
| REDIS_CONNECTION | Redis connection string (host:port,password=xxx) |
| JWT_SECRET | 256-bit random string for JWT signing key |
| SMTP_HOST / SMTP_USER / SMTP_PASSWORD | Email server credentials |
| RECAPTCHA_SITE_KEY / RECAPTCHA_SECRET | Google reCAPTCHA v3 keys |
| STORAGE_AZURE_CONNECTION | Azure Blob Storage connection string (if using Azure storage) |
| SEQ_URL / SEQ_API_KEY | Structured logging server endpoint |
| ENCRYPTION_KEY | AES-256 key for encrypting sensitive Settings values |

# 10. Deliverables Checklist per Phase

## Phase 1 & 2 — MVP Deliverables

- Working .NET 9 ASP.NET MVC CMS running in Docker

- SQL Server database with all tables, indexes, and initial migrations

- JWT authentication with refresh token rotation and Argon2id password hashing

- 5 default roles with permission-based authorization

- Block-based page builder with 8 core block types and drag-and-drop

- TinyMCE rich text editor with media picker integration

- Media library with ImageSharp processing (resize, crop, WebP) and Dropzone.js

- Version history, autosave with recovery prompt, quick edit, bulk edit

- Publishing workflow: Draft → Review → Scheduled → Published → Archived

- 3 starter themes: CMS-Clean, CMS-Portfolio, CMS-Blog

- Custom menu builder and widget areas

- SEO module: Meta, OG, sitemap, robots.txt, redirects, Schema.org, breadcrumbs

- OWASP-hardened with CSP, HSTS, CSRF, rate limiting, CAPTCHA, brute-force protection

- GDPR consent banner, cookie manager, data erasure, data export

- Automated backup, health check endpoint, maintenance mode

- Output caching (Redis), minification, GZIP/Brotli, lazy loading

- Admin onboarding wizard for new site setup

- 80%+ unit test coverage, Playwright E2E tests, k6 load test passing

- Docker production image with deployment runbook

## Phase 4 Deliverables (Post-MVP)

- Headless REST + GraphQL API with Swagger docs

- Webhook delivery system with HMAC signatures

- CLI management tool

- Plugin admin UI with 8 extended block plugins

- Multi-tenancy: tenant isolation, onboarding wizard, custom domains, network admin

- SSO: Azure AD, Google Workspace (OIDC), SAML 2.0

- MFA: TOTP, email OTP with backup codes

- Social login: Google, Microsoft, GitHub

- Built-in analytics dashboard with Chart.js

- Comment system with moderation and Akismet

- Form builder with email notifications and GDPR controls

## Phase 5 Deliverables

- eCommerce plugin: products, cart, checkout, Stripe, digital downloads, subscriptions

- LMS plugin: courses, lessons, quizzes, progress tracking, certificates, SCORM import

- PWA: service worker, offline cache, push notifications

- AI features: content generation, SEO suggestions, semantic search

- CDN integration and multi-region support

- Public plugin and theme marketplace

END OF ENTERPRISE CMS DEVELOPMENT PLAN v1.0

15 Pillars  |  100+ Features  |  5 Phases  |  30 Sprints  |  15 Months